## Slide 1
DRAFT
Key Design Decision
JAMS Write-Back & Callback from S/4HANA – Replacing the Jobpac Data Warehouse Query with an FSM Pull Interface
Decision ID: TBD · Dependency: Jobpac data warehouse decommission at S/4 go-live
Rajesh Sha – SAP Integration and Data Architect (Apollo Project) / 5 Aug 2026

## Slide 2
1
Architecture Council
Overview

## Slide 3
JAMS Write-Back & Callback from S/4HANA
Problem Statement & Context and Strategic and Tactical Drivers
Problem Statement & Context
As-is: JAMS obtains ERP(IFS/Jobpac) data by running database queries against the Jobpac data warehouse, which Jobpac and IFS populate. The JAMS team writes and runs those queries themselves and updates JAMS records from the results.
At S/4 go-live the Jobpac data warehouse is decommissioned and cannot be used for any purpose. The current read pattern stops working on day one.
JAMS still needs S/4 data back after posting – project and service order status, customer invoice, supplier invoice / RCTI payment status, project time and equipment usage, available stock, purchase orders.
Two things JAMS needs back (ARB focus)
Acknowledgement of what it sent – did the canonical message post in S/4, and what is the outcome reference.
Business data from S/4 after processing – the documents and status values JAMS reads today from the Jobpac data warehouse.
Decision required
How JAMS receives S/4 data once the Jobpac data warehouse is gone: a new intermediate database that mirrors the current query pattern, or the Apollo standard CPI pull interface through which JAMS calls a published query.
Strategic Drivers
Neither S/4 nor the field systems wait on the other to finish its own work.
CPI is the single integration layer; no FSM connects to an S/4 database or to S/4 directly.
One published way of reading S/4 data, used by every field system, rather than a different build for each one.
Tactical Drivers
The JAMS team’s current skill set is database querying, not API consumption – capability build takes time.
No replacement store exists once the Jobpac data warehouse goes; the answer must be ready before FSM change requirements are baselined.
Additional considerations
Any intermediate store becomes a system of record in practice – ownership, support, reconciliation and licensing follow it.
The same pull requirement exists for ODM, Wireless, ITSM and Defence, so the pattern has to serve all of them, not JAMS alone.
Decision impact
Whether JAMS is ready for the Jobpac data warehouse decommission at go-live.
Whether Apollo carries a second data store and its support model after go-live.
Effort split between the SAP integration workstream and the JAMS team.

## Slide 4
Options – New Database(JDW Replacement), SAP CPI API Pull Interface, or SAP Business Data Cloud
Both replace the Jobpac data warehouse query; they differ in who builds what and what Apollo owns afterwards.
Option | Approach | Build Cost & Duration | Ongoing Cost | Ongoing Benefit | Key Risks
A – New database that JAMS queries (JDW Replacement) | S/4 replicates data into a separate database that mirrors the Jobpac data warehouse. JAMS continues using SQL queries against the replicated data. . | Lower impact on JAMS, higher effort for Apollo. Requires design, build and support of a new database, replication processes, monitoring and deployment across DEV, TEST and PROD | High. Additional infrastructure, database licensing, monitoring, security, backups and operational support. | Familiar to the JAMS team, so no new skill is needed. | Familiar to the JAMS team, so no new skill is needed.
B – JAMS calls a published query on CPI (Recommended) | Familiar to the JAMS team, so no new skill is needed. | Medium. Build is primarily within SAP CPI. No additional database or replication layer is required. JAMS replaces SQL queries with API calls. | Medium. Build is primarily within SAP CPI. No additional database or replication layer is required. JAMS replaces SQL queries with API calls.. | Single source of truth in S/4. Reusable APIs can support JAMS, ODM, Wireless, ITSM and Defence. Eliminates data duplication and reconciliation while aligning with SAP integration best practice. | Requires API governance, versioning, authentication, performance management and query optimisation. JAMS must transition from database queries to API consumption. .
C – SAP Business Data Cloud feeds a new database (Noted, not in scope) | S/4 data is published as SAP data products through SAP Business Data Cloud and Datasphere, then landed in a store that JAMS queries. Uses standard SAP extractors, so no bespoke extract is written. | Low for JAMS. High for Service Stream. Business Data Cloud is a separate SAP product that is licensed independently and is not included in the current Apollo scope. It requires separate funding and delivery. | High. Product subscription, plus a data store and its supporting content to run and reconcile. | Standard SAP tooling rather than a bespoke database. The same data products can support future reporting and analytics. | Data refresh is scheduled rather than real time, so it may not suit JAMS operational checks. The product is not currently in scope, creating delivery and go-live risk.
Recommendation: Option B
Replace each Jobpac database query with a published CPI API.
JAMS retrieves live data directly from S/4 without introducing a second database or replicated data store. This aligns with SAP clean-core principles, provides a reusable integration service for multiple field systems, and reduces long-term support, reconciliation and operational costs.

## Slide 5
Key Decision Analysis Detail
Criteria
A – Intermediate database ((JDW Replacement)
B – CPI pull interface
Overall Rating (Average)
3.7
1.7
Architecture alignment
Rebuilds the store being retired
Published CPI interface, one pattern for all FSMs
Decoupling
Coupled through shared data, not interfaces
Full – each side runs on its own schedule
JAMS team capability fit
Best – identical to today
Workable – one filtered GET call
S/4 tenant load
Load moves to the copy; extract load remains
Bounded – registered queries, filters and paging
Data duplication
Full copy of ERP data to reconcile
None – read on demand
Go-live readiness
Achievable, but a new store to stand up and support
Achievable – interface built in the SAP workstream
Residual risk
Tactical store becomes permanent
Query set must be registered, versioned and access controlled

## Slide 6
Key Decision Analysis Summary
1 = Best (lower risk / cost) · 5 = Worst (higher risk / cost)
Topic
A – Interim DB
B – CPI pull
Overall rating (average)
3.7
1.7
Robustness
4
2
Performance
2
2
Operational & change risk
4
2
Duration & effort
3
2
Implementation cost
4
2
Operational cost
5
1
Delivery risk
3
2
Security risk
4
2
Technology strategy alignment
5
1
Integration impact
3
1
Interpretation
CPI pull interface = 1.7. The work sits where the capability is, JAMS makes one filtered call, and nothing is left behind after go-live.
Intermediate database = 3.7. Quickest for the JAMS team, but it recreates the store Apollo is decommissioning and Apollo carries it permanently.

## Slide 7
Advantages, Disadvantages and Technical Debt
Both deliver the same data to JAMS. They differ in the effort, who does the work, and what Service Stream has to run afterwards.
A – New database equivalent to the Jobpac data warehouse
B – CPI API pull interface (Recommended)
Implementation effort: Lower for JAMS. Existing SQL query pattern is retained.
Advantages
Minimal change to the JAMS application.
Existing SQL query pattern can be retained.
Lower implementation effort for the JAMS team.
Disadvantages
Introduces a new replicated database after JDW decommissioning.
Additional database environments (DEV, TEST and PROD) require deployment, monitoring and support.
Creates duplicate ERP data requiring ongoing reconciliation.
Database schema becomes another integration dependency to maintain.
Technical debt: High. Introduces another long-term data store, duplicate business data, and an additional platform to operate and support.
Implementation effort: Medium to High. SAP builds the integration services.
JAMS introduces API consumption capability to replace the current database query approach.
Advantages
SAP S/4HANA remains the single source of truth.
No Apollo-owned replicated database.
Standard API-based integration aligned with the Apollo target architecture.
Disadvantages
JAMS requires development to consume published APIs.
Performance and pagination need to be managed for larger data sets.
Technical debt: Low. No replicated data store. Integration logic is centralised in CPI, making future changes, retirement and reuse simpler.
Notes: Advantages, disadvantages and the technical debt each option leaves behind. Option A is the only one that adds a permanent asset to the estate.

## Slide 8
Recommended Architecture – Two Response Pathways
Acknowledgement is separated from business data.
Response type 1 – acknowledgement and outcome callback (status only)
FIELD SYSTEM
JAMS
canonical
message
SAP BTP · SAP CPI
1st leg interface
JMS queue
canonical model
sequenced API
calls
SAP CLOUD
S/4HANA
Return leg carries HTTP acknowledgement, then status and correlation ID only – no document details, no write into JAMS records.
Canonical errors are logged in CPI and returned as correctable business errors.
Response type 2 – pull of S/4HANA data (this replaces the Jobpac data warehouse query)
FIELD SYSTEM
JAMS
GET · contract ID +
OData filters
SAP BTP · SAP CPI
Registered queries: service orders · enterprise project
customer invoice · supplier invoice / RCTI payments
project time & equipment usage · available stock · all PO
passthrough
GET
SAP CLOUD
S/4HANA released APIs
One address, a registered query per system, keyed by contract ID and FSM job number.
JAMS calls it on its own schedule, so S/4 and JAMS keep running independently .

## Slide 9
Not Recommended Option – New Database Equivalent to the Jobpac Data Warehouse
The same data reaches JAMS either way. This option is not recommended on ownership and long-term cost, not on technical grounds.
Option A – new database equivalent to the Jobpac data warehouse
Not Recommended
SAP CLOUD
S/4HANA
scheduled
extract
SAP BTP · SAP CPI
Load jobs
write
NEW STORE TO OWN
New database – Jobpac data warehouse equivalent
SQL query,
as today
FIELD SYSTEM
JAMS
No change for the JAMS team – they keep querying a database.
But Apollo builds and then permanently owns a second copy of ERP data: data model, load jobs, environments, security, reconciliation and licensing.
This recreates the store being decommissioned.
Build
Separate database instances installed for Dev, Test and Production, plus data model, load jobs and access control.
Run
Database licensing across three environments, hosting, backup, patching and monitoring.
Reconcile
A second set of financial values to agree against S/4 every period.

## Slide 10
What JAMS Needs from S/4 – Registered Queries and FSM Usage
Standard S/4HANA released APIs exposed through CPI – no custom development in S/4. The Jobpac reference under each data need shows where JAMS reads it today.
Data need (Jobpac today)
S/4HANA registered query
JAMS
ODM
Wireless
ITSM
Defence
Enterprise project
Jobpac: Finance Summary (job structure)
/enterpriseprojects – project + WBS ($expand)
Later
TBC
TBC
TBC
TBC
Service order
Jobpac: n/a – new in S/4
/serviceorders
Later
TBC
Yes
Yes
No
Customer invoice
Jobpac: Finance Summary (revenue invoiced)
/invoicebilling
Pull
Pull
TBC
Pull
TBC
Supplier invoice / RCTI
Jobpac: PO Details (invoice, paid amount)
/RCTI – supplier invoice, payment status
Pull
Pull
TBC
Pull
TBC
Project time & equipment usage
Jobpac: Jobpac GL (job-costed transactions)
/journalentry – cost and quantity by WBS
Pull
TBC
TBC
TBC
TBC
Available stock query
Jobpac: Inventory details and cost
Product master + material stock; /journalentry for cost
Pull
Pull
TBC
Pull
TBC
All PO
Jobpac: PO Request (X.2 / X.3) and PO Details
Purchase order list – header, items, history
Pull
No
No
No
No
Job financial summary
Jobpac: Finance Summary (committed, actual, paid, outstanding)
Enterprise project + /journalentry by cost type
Pull
TBC
TBC
TBC
TBC

## Slide 11
Decisions Requested – D1 to D8
Highlighted rows (D1–D3) are asked of the ARB at this session
Ref | Decision | Owner
D1 | Approve the CPI pull interface as the way JAMS receives S/4 data – a registered GET query per data need, keyed on contract ID. | ARB
D2 | (Not Recommended) Approve a new intermediate database replicating the Jobpac data warehouse pattern for JAMS. | ARB
D3 | Confirm the acknowledgement callback carries status and correlation ID only, with no write into JAMS records. | ARB

## Slide 12
Decision for JAMS Write-Back & Callback
Description
JAMS reads ERP data today by querying the Jobpac data warehouse, which is decommissioned at S/4 go-live and cannot be used for any purpose afterwards.
A decision is required on how JAMS receives S/4 data and acknowledgements once that store is gone.
Rationale
Calling a published address is the smallest change JAMS has to make, and it leaves no second database behind.
Building another database so JAMS can keep writing queries brings back the store Apollo is shutting down.
Keeping the confirmation separate from the data means S/4 and the field systems can each keep running if the other is busy or down.
Reference
S/4 outbound to the FSMs – sample payload and call rules, Aug 2026
FSM canonical request and response – end to end, Aug 2026 · E6 Integration Strategy
Proposed decision
Decide D1–D3 this session: approve the CPI pull interface, decline a new intermediate database, and confirm the confirmation message carries status only..
Final decision
Pending – ARB session (D1, D2, D3 this session).
Owners: Rajesh Sha (paper) · ARB (D1–D3) ·

## Slide 13
2
Appendix
Notes: Appendix.

## Slide 14
Appendix – Interface Reference
S/4 outbound to the FSMs – sample payload, base APIs and call rules (Rajesh Sha, Aug 2026)
Call construction: GET only – base + entity + systemId (mandatory, text 20 characters) + optional OData filters as published on the API Business Hub.
Worked example: …/ServiceStream/S4/serviceorders?systemId='CCR-145.3052025-Tel'&$filter=YY1_clientContractId_SRH eq 'CCR-SMOKE'&$top=10 – validated against the S/4 service order entity.
Per-FSM usage matrix covering JAMS, ODM, Wireless, ITSM and Defence; JAMS is the only consumer of the full purchase order list.
Response type 1 (acknowledgement, status and correlation ID) and response type 2 (pull of S/4 data) are separate interfaces with separate error handling.
Notes: Reference material and open items.

## Slide 15
Proposed Addition – Option D: CPI Delivers S/4 Data to Every Field System
Builds on recommended Option B (the pull interface stays and is reused). New: CPI detects each change once and delivers it to every subscribed system — so field systems stop building schedules, data fetching and filters.
S/4HANA
the single source of truth
SAP CLOUD
1 · change detected
(notice from S/4, or timer)
SAP BTP · SAP CPI
Distribution layer
Detect the change
Read the full record from S/4
Check the subscription list –
who gets this data, for which contracts
Deliver, with automatic retries
holds no business data — ever
2 · each system gets
only its own data
JAMS
receives a web service call
FIELD SYSTEM
ServiceNow ITSM / Defence
receives via its built-in import interface
FIELD SYSTEM
Sitetracker
receives via its standard Salesforce interface
FIELD SYSTEM
System with no interface
file drop — or it fetches from the existing pull endpoint
FIELD SYSTEM
Field systems change almost nothing: ServiceNow and Sitetracker need administrator configuration only; JAMS builds six small receiving services — the only development outside CPI.
Nothing new to buy — every part is covered by licences already held; no AI is used anywhere. · Adding a system later (including an acquired company’s) = configuration rows plus one converter in CPI.
S/4’s change-notice service has exactly one job: telling CPI something changed. CPI does everything else. No field system ever connects to it — and a timer can do the same job where no notice exists.

## Slide 16
Option D – How It Works: Seven Steps, the Same for Every Data Set and Every System
No special cases. Only step 6’s delivery method differs per system.
1
A record changes in S/4HANA. Created by a field system’s own message, typed in by a user, or posted by another system — it makes no difference.
2
CPI finds out. S/4 sends a change notice the moment it happens; where no notice exists, CPI asks on a timer “what changed since last time?”. The notice channel is already switched on and working in our tenant.
3
CPI reads the full record fresh from S/4. So what goes out is always the current state — never stale, even if notices arrive late or out of order.
4
CPI wraps it in the one standard message. Including the tracking reference the sending system already holds, so it can match the delivery to what it sent.
5
CPI checks the subscription list. Which systems want this kind of data, for this contract. A system can never receive data outside its own contracts — this is how Defence separation is enforced, centrally and auditably.
6
CPI delivers it the way each system accepts. A web service call or a file. If a system is down, messages queue and retry automatically; one system being down never delays another; nothing is silently lost.
7
The receiving system saves it itself. Create if new, update if existing, matched on the S/4 document number — so receiving the same message twice causes no harm.
This closes the loop the ARB asked about: a work order JAMS sends to S/4 comes back to JAMS automatically with its S/4 document number and status — replacing today’s database queries against the Jobpac data warehouse.

## Slide 17
Option D – What Each System Gets and Must Do
One row per system. Nothing else is asked of anyone.
System | How it receives | What it must do
JAMS | CPI calls a JAMS web service for each changed record | Build six small receiving services (one per kind of data), each saving create-or-update on the S/4 document number. Addresses and field lists agreed with the JAMS team before build. This is the only development outside CPI — equal effort to the pull client it replaces.
ServiceNow ITSM | CPI posts into ServiceNow’s built-in import interface | Administrator configuration only — no development.
ServiceNow Defence | Same as ITSM — separate instance, separate login, separate queue | Administrator configuration only. Only Defence-contract data can ever reach it — enforced centrally in CPI, fully auditable.
Sitetracker | CPI saves records through the standard Salesforce interface Sitetracker is built on | Administrator configuration only. Build when its need is confirmed.
A system with an import job, no interface | CPI drops a file into that system’s folder | Point its existing import at the folder. Nothing else.
A system with nothing | It fetches from the already-designed pull endpoint on its own schedule | The documented exception — Option B kept for exactly this case.
Ruled out everywhere: writing into any system’s database directly (impossible for the cloud systems, unsupported and upgrade-fragile for JAMS — CPI technically can, SAP’s own guidance says don’t), and any new in-between database (recreates the store being decommissioned).

## Slide 18
Option D – What It Takes to Build
S/4: configuration only. CPI: the only development. Licences: nothing new to buy.
Where | What is needed | Proof / status
S/4HANA | Configuration in standard apps only: switch on the change notice per kind of data (a two-minute step each). No development — none is even possible in our cloud edition. | The notice channel is already active in our tenant, with one notice (service entry sheet) switched on and working today.
SAP CPI | The distribution layer — detect, read, wrap, route, deliver, retry, re-send. Assembled from standard delivered parts; no custom platform components. | Fully specified for the build partner: numbered requirements, tests and a definition of done (build specification document).
Field systems | Configuration, plus JAMS’s six receiving services. | Previous slide.
Licences | Everything used is inside licences already held. The event capability is included in our Integration Suite edition; the S/4 extensibility plans show ‘commercial type: none’ in our own account. No AI is used anywhere. | Checked in our own SAP accounts. One open commercial check: message volumes against existing Integration Suite metering.
Sequencing: the JAMS day-one scope works with the timer alone — the change-notice part improves speed later and blocks nothing.
Open before build (with owners): exact change-notice names per data set (Rajesh) · timer frequency per data set (Trajce) · JAMS service addresses, login and six field lists (Trajce + CPI team) · ServiceNow import approach under Defence security rules and ITSM need (Chamila) · Sitetracker need and owner (TBC) · message-volume estimate (Rajesh).

## Slide 19
Option E Considered – Fully Event-Driven Delivery (a Variant, Not the Rule)
Fair question: SAP sells an event service built for one-publisher-to-many-subscribers. Researched against SAP’s own documentation — three facts decide where it fits.
1 — Change notices carry almost no data, by design.
They contain the record’s ID and little else; SAP’s documented pattern is that the receiver calls back to S/4 for the full data. If field systems subscribed directly, every one of them would have to build fetch-and-convert logic — the exact burden this design removes.
2 — Filtering by content is not supported.
The event service filters by topic name only; SAP documents content filtering (e.g. “only Defence contracts”) as an anti-pattern. Standard notices name the kind of data, never the contract — so Defence separation could not be enforced.
3 — It does not convert formats.
It is a delivery service, not a mapper. Nothing in it can turn the standard message into ServiceNow’s import format or Salesforce’s save call — that conversion has to live somewhere, and if not in CPI, then in every field system.
So a workable middle form exists — CPI still detects, reads, filters and wraps, then publishes the finished message to event topics and lets the event service deliver it by web call — but it only suits systems willing to accept the standard message directly. ServiceNow and Sitetracker cannot without a converter in front, which is CPI again.
Position: SAP’s event-driven architecture is already inside Option D — it carries the change notice from S/4 into CPI, and that is its only job. As a delivery mechanism it stays a per-system variant the design can adopt later by swapping only the delivery plumbing. It is not the primary pattern, because it moves format conversion into the field systems — the one cost this programme set out to avoid.